STANLAY

stanlay.in  —  Asian Contec Ltd.

PHP Developer Brief

Product Page Redesign — Implementation Instructions

| Prepared by | Design & Product Team — Stanlay / Knowbuild |
| --- | --- |
| Date issued | June 2026 |
| Reference prototype | stanlay_dxl4_redesign.html (attached) |
| PHP file to modify | product_detail.php (or equivalent template) |
| Live reference page | stanlay.in/…/smm180-true-rms-datalogging-multimeter/ |
| Total estimated effort | 6–9 weeks (full build) · 2–3 weeks (CSS skin only) |

# 1. Overview & Approach

The new design is provided as a self-contained HTML prototype file. Your job is to break it apart and re-implement it as a dynamic PHP template driven by the existing MySQL database, extended with the new schema described in Section 3.

Do not rebuild from scratch. The existing product_detail.php already handles image loops, related products, and category queries. Most work is replacing the HTML wrapper structure and adding three new DB queries.

Recommended phased approach

Phase 1 (2–3 weeks): CSS/HTML skin only. New design applied over existing PHP. No DB changes. Ship fast.

Phase 2 (3–4 weeks): New EAV spec tables, admin panel, dynamic spec loop. Migrate top 20 products.

Phase 3 (ongoing): Comparison engine, remaining data migration, SEO meta population.

Key principle: the prototype HTML is the source of truth

Every CSS class name in the prototype maps directly to a section below.

Do not rename classes — they are already defined in the extracted stylesheet.

JavaScript in the prototype is production-ready. Copy it verbatim into product_detail.js.

# 2. Time Estimate — Task by Task

The table below lists every discrete change required. Estimates assume a single experienced PHP developer working full-time. Allow +30% buffer for code review, testing across browsers, and content entry.

| 9 PHP changes | 6 CSS changes | 3 New DB queries | 4 Blocks to delete |
| --- | --- | --- | --- |

| # | Type | Task | Effort |
| --- | --- | --- | --- |
| 1 | PHP | Fix empty meta tags (title, description, og:title, og:description) Every product page currently outputs blank meta tags. The DB fields exist — they are just not echoed. One line per field. Do this first — it is hurting SEO on the live site right now. // In <head> <title><?= htmlspecialchars($p['meta_title']) ?> — Stanlay</title> <meta name='description' content='<?= htmlspecialchars($p['meta_desc']) ?>'> | 2 hrs |
| 2 | PHP | Add breadcrumb JSON-LD schema markup No code change to existing breadcrumb HTML. Add one PHP block outputting JSON-LD BreadcrumbList using existing $category and $product variables. Zero new queries needed. <script type="application/ld+json"> {"@type":"BreadcrumbList","itemListElement":[...]} </script> | 1 hr |
| 3 | PHP CSS | Replace hero section HTML with new two-column grid layout Current template wraps title + description in a single div. New layout is CSS grid: left col = content block (hero-tag, hero-title, hero-sub, hero-pills, hero-actions), right col = gallery component. PHP variables $product['name'] and $product['short_desc'] slot in unchanged. | 1 day |
| 4 | PHP DB | Hero metrics strip — new DB query + loop New query: SELECT sa.label, sa.unit, sa.hero_icon, ps.value FROM spec_attributes sa JOIN product_specs ps ON ps.attribute_id=sa.id AND ps.product_id=? WHERE sa.category_id=? AND sa.show_as_hero_metric=1 ORDER BY sa.sort_order LIMIT 4. If no hero metrics flagged, strip does not render. $hero->execute([$product_id, $category_id]); // Loop output into .metric div × up to 4 | 1 day |
| 5 | PHP DB | Replace hardcoded spec table with EAV dynamic loop Current template has static HTML table rows. Replace with: (1) query spec_attributes WHERE category_id = $cat_id AND show_in_specs = 1, (2) for each attribute fetch product_specs.value for this product_id. Model switcher tabs (e.g. CXL4 / DXL4 / DXL4-DBG) = sibling products in same category — second query on products WHERE category_id = $cat AND id != $product_id LIMIT 3. // Old: <td>Frequency</td><td>33+131kHz</td> ← hardcoded // New: foreach($specs as $s) echo $s['label'].' '.$s['value'].' '.$s['unit']; | 2 days |
| 6 | PHP | Gallery image loop — restructure output HTML only The PHP loop already works — it fetches images from the uploads folder correctly. Change only what it outputs: wrap each image in .gallery-slide div, and output a matching .gallery-thumb div per image. Image paths and the DB query stay unchanged. // Old: <div class='carousel-item'><img src='...'></div> // New: <div class='gallery-slide'><img src='<?=$img['path']?>' class='gallery-slide-img'></div> | 0.5 days |
| 7 | PHP | Sticky tab nav — render only tabs with data Each tab (Features, Specs, Accessories, FAQ, Downloads, Videos) renders only if this product has data for it. Add PHP count checks on each query result before outputting the anchor tag. If $spec_count == 0, omit Specifications tab. <?php if($spec_count > 0): ?> <a href='#specifications'>Specifications</a> <?php endif; ?> | 0.5 days |
| 8 | PHP DB | FAQ — move from hardcoded HTML to product_faqs DB table Currently FAQs are hardcoded HTML per product. Create product_faqs table (id, product_id, question, answer, sort_order). Migrate existing FAQ content per product. Template queries and loops. Content editors can then add FAQs without touching code. CREATE TABLE product_faqs ( id INT AUTO_INCREMENT PRIMARY KEY, product_id INT, question TEXT, answer TEXT, sort_order TINYINT ); | 1.5 days |
| 9 | PHP | Related products — reskin only, query unchanged The existing related products query (by category) is correct. Change only the HTML output wrapper to the new 4-column .related-card grid. Fastest item on the list. | 0.5 days |
| 10 | CSS | Add Google Fonts link tags to shared <head> partial Add Barlow + Barlow Condensed from Google Fonts to the site-wide head include. This applies to all pages automatically. <link href="https://fonts.googleapis.com/css2?family=Barlow+Condensed: wght@400;700;800&family=Barlow:wght@300;400;500;600&display=swap" rel="stylesheet"> | 0.5 hrs |
| 11 | CSS | Extract and link product_detail.css from prototype Copy the full <style> block from stanlay_dxl4_redesign.html into a new file: /css/product_detail.css. Link it from the product template only — not site-wide. The existing product page CSS file is retired. | 1 day |
| 12 | CSS | Update global nav CSS (do not replace — update) Changes to existing nav: remove top utility bar (phone/email strip), set nav height to 60px, update logo to Barlow Condensed 800 weight, change CTA to solid red square button (no border-radius). Keep existing mobile hamburger logic. | 0.5 days |
| 13 | CSS | Remove Bootstrap column classes from product template If product_detail.php uses col-md-6 / col-lg-8 etc., these conflict with CSS grid. Search the template for Bootstrap class names and replace with the new semantic class names from the prototype. Check that Bootstrap JS is not relied on for tab show/hide. | 0.5 days |
| 14 | CSS | Extract and link contact.css from contact prototype Same process as item 11 but for the contact page. Extract from stanlay_contact_redesign.html into /css/contact.css. The India SVG map is already embedded in the HTML — it does not need a separate file. | 0.5 days |
| 15 | DEL | Remove top utility bar (red strip above nav) The red strip with +91-11-41860000 and sales@stanlay.com above the main nav is removed in the new design. Contact details move to the footer and enquiry CTA. Removing it recovers 44px of above-fold space. | 1 hr |
| 16 | DEL | Remove Figma plugin overlay buttons The blue floating buttons (Ask to edit, hand icon, arrow icon) visible in screenshots are injected by a Figma plugin. Search the template and shared footer/scripts for any <script> tags loading figma.com or related domains. Remove entirely before production deploy. | 1 hr |
| 17 | DEL | Remove jQuery tab show/hide logic Current tabs use jQuery .show() / .hide() on div IDs. New design uses CSS anchor scroll — no JavaScript tab switching needed. If jQuery is loaded only for this, remove the jQuery dependency entirely (speeds up page load). Replace tab div IDs with the new section IDs. // Old: $('#tab-spec').show(); $('#tab-features').hide(); // New: <a href='#specifications'> anchor + CSS scroll — no JS needed | 2 hrs |
| 18 | DEL | Remove 'Check Before You Dig' banner image section The full-width promotional banner image between the product description and features tabs is removed. Replaced by the metrics strip which carries more useful information in less vertical space. | 0.5 hrs |
| 19 | JS | Copy gallery JS from prototype into product_detail.js Functions: galleryUpdate(), galleryMove(), galleryGoto(), galleryFilter(). All are already written. Copy verbatim. They read the DOM dynamically so they work regardless of how many images a product has. No changes needed. | 1 hr |
| 20 | JS | Update sticky tab nav scroll spy — match section IDs to PHP output The scroll spy reads section IDs. PHP template must output: id='features', id='specifications', id='accessories', id='trust', id='faq', id='downloads', id='videos'. If existing template uses different IDs, update the PHP. The JS in the prototype does not need changing. // PHP must output: <section id='specifications'> ← must match .tab-nav a href='#specifications' | 1 hr |

# 3. Database Schema Changes

The new schema requires 5 tables total. If the tables listed below do not already exist in the database, run these CREATE statements in order. This is the foundational step — all dynamic spec rendering depends on it.

## 3.1  New tables to create

CREATE TABLE spec_attributes (

id                  INT AUTO_INCREMENT PRIMARY KEY,

category_id         INT NOT NULL,

label               VARCHAR(120) NOT NULL,

unit                VARCHAR(30) NULL,

field_type          ENUM('text','number','boolean','select') DEFAULT 'text',

sort_order          TINYINT DEFAULT 0,

show_in_comparison  TINYINT(1) DEFAULT 1,

show_as_hero_metric TINYINT(1) DEFAULT 0,   -- NEW: drives metrics strip

hero_icon           VARCHAR(80) NULL,        -- NEW: icon filename

FOREIGN KEY (category_id) REFERENCES categories(id)

);

CREATE TABLE product_specs (

product_id    INT NOT NULL,

attribute_id  INT NOT NULL,

value         TEXT NOT NULL,

PRIMARY KEY (product_id, attribute_id),

FOREIGN KEY (product_id)   REFERENCES products(id),

FOREIGN KEY (attribute_id) REFERENCES spec_attributes(id)

);

CREATE TABLE product_faqs (

id          INT AUTO_INCREMENT PRIMARY KEY,

product_id  INT NOT NULL,

question    TEXT NOT NULL,

answer      TEXT NOT NULL,

sort_order  TINYINT DEFAULT 0,

FOREIGN KEY (product_id) REFERENCES products(id)

);

CREATE TABLE comparison_sessions (

token        VARCHAR(32) PRIMARY KEY,

category_id  INT NOT NULL,

product_ids  JSON NOT NULL,   -- e.g. [12, 14, 18]

created_at   TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

## 3.2  Before writing any queries — ask yourself:

- What format are existing product specs currently stored in? (HTML blob, flat columns, or JSON?)

- If flat columns (spec1, spec2...) — write a migration script to INSERT into product_specs.

- If HTML blobs — manual entry per product is required. Prioritise the top 20 products first.

- The SMM180 multimeter is the ideal test case — different category, different attributes. If the EAV loop works for DXL4 (Cable Locators) AND SMM180 (Multimeters) without template changes, the implementation is correct.

# 4. Files Provided

| File | Purpose |
| --- | --- |
| stanlay_dxl4_redesign.html | Full product page prototype. Open in Chrome or Edge. All CSS, HTML, and JS is self-contained. This is your primary reference for every section. |
| stanlay_contact_redesign.html | Contact Us page prototype. Same design tokens. Contains the India SVG map with clickable office pins. Extract contact.css from the <style> block. |
| stanlay_php_developer_brief.docx | This document. Keep it open alongside the prototype. |

# 5. Definition of Done

The implementation is complete when all of the following are true:

### Phase 1 — CSS skin (2–3 weeks)

- New fonts load correctly on all product pages.

- Hero section matches prototype layout on Chrome, Safari, and Edge.

- Gallery images display and navigate correctly. Images/Videos toggle works.

- Metrics strip renders (even if values are still hardcoded temporarily).

- Sticky tab nav scrolls to correct sections on click.

- Footer and nav match prototype on mobile and desktop.

### Phase 2 — Dynamic specs (3–4 weeks)

- DXL4 page renders specs from spec_attributes + product_specs — zero hardcoded values.

- SMM180 multimeter page renders its own spec attributes automatically (different category, different attributes, same template).

- Hero metrics strip renders correctly for both products with different values.

- Model switcher tabs (CXL4 / DXL4 / DXL4-DBG) work via sibling product query.

- FAQ section pulls from product_faqs table.

- All meta tags (title, description, og:*) are populated from DB.

### Phase 3 — Comparison + SEO

- Comparison page renders for up to 4 products in same category.

- Shareable comparison URL works via comparison_sessions token.

- Breadcrumb JSON-LD schema is present on all product pages.

- No Figma plugin script tags remain in any page source.

# 6. Questions & Escalation

If any requirement in this brief is unclear, contact the design team before implementing. Do not make assumptions on DB schema — get sign-off before running any ALTER TABLE or DROP statements on the production database.

Important — do not change production DB without sign-off

Run all schema changes on a local dev copy first.

Use a migration script (not manual queries) so changes are repeatable.

Back up the products table before any migration run.

Get design team to verify one product renders correctly before bulk migration.

Stanlay / Asian Contec Ltd.  —  Confidential Internal Document  —  June 2026